Census ISR — Test Automation

Architecture direction & meeting brief  •  2027 program

Stack: Playwright + TypeScript + Cucumber (BDD)   |   Prepared by: Team Architect

# The message in one line

“My goal is a maintainable, risk-based automation suite — not maximum coverage on day one. Here is the priority order, how it is structured, and what I need to make it real.”

The tooling is already decided (Playwright + TypeScript + Cucumber). This meeting is not about selling tools — it is about showing a deliberate plan: what we automate, in what order, how the framework is structured, and what I need from you to deliver it.

# 1. Scope — risk-based, not “automate everything”

We automate the highest-risk, highest-repetition flows first. The proposed priority order:

| Priority | Flow / area | Test type |
| --- | --- | --- |
| P0 | Access / authentication (code + PIN, invalid-code handling) | Smoke + Regression |
| P0 | Core questionnaire — household roster, person questions, skip logic | Smoke + Regression |
| P0 | Save-and-resume (leave and return to a partial response) | Regression |
| P0 | Submission + confirmation | Smoke + Regression |
| P1 | Field validation & edit-check messaging | Regression (mix UI + API) |
| P1 | Multi-language support (English / Spanish at minimum) | Regression |
| P1 | Accessibility (Section 508 / WCAG) + mobile / responsive | Automated a11y + cross-device |

# 2. The right layer for each test

Not everything belongs in UI automation — end-to-end tests are slower and more brittle. Proposed split:

- UI / E2E (Playwright + Cucumber) drives full user journeys through the browser (the flows in the table above).

- API layer validates skip-logic permutations, edit checks and data rules — faster and far more stable.

- Unit tests owned by developers, closest to the code.

This keeps the E2E suite small, fast and cheap to maintain instead of a growing liability.

# 3. Non-functionals to raise (they matter for a public census app)

- Accessibility: a public government app must meet Section 508 / WCAG; we integrate automated a11y checks (axe-core) into Playwright.

- Cross-browser & mobile: a large share of census responses come from phones; device emulation is in scope from the start.

- PII & security: respondent data is sensitive; test data is synthetic only — no production PII ever touches automation.

- Load / performance: out of scope for functional automation; flag separately if the org needs it.

# 4. What I need from you

- Stable test environment(s) and test data (test access codes / PINs).

- Sign-off on scope and priority — which flows are P0 for 2027.

- Team & skills — who writes tests, TypeScript / BDD readiness, ramp-up time.

- Definition of done and where automation runs (per-PR smoke vs. nightly regression).

- Realistic timeline — the framework foundation is upfront investment before coverage grows.

# Appendix — Proposed framework structure

A clean, scalable layout for the Playwright + Cucumber + TypeScript project. Page objects hold locators, feature files describe behaviour, step definitions stay reusable, and test data is centralized.

census-isr-automation/

├─ src/

│  ├─ features/                 # Gherkin .feature files (business-readable)

│  │  ├─ auth/access-code.feature

│  │  ├─ questionnaire/roster.feature

│  │  ├─ questionnaire/person-questions.feature

│  │  ├─ save-resume.feature

│  │  └─ submission.feature

│  ├─ steps/                    # Step definitions (thin, reusable)

│  │  ├─ auth.steps.ts

│  │  ├─ questionnaire.steps.ts

│  │  └─ common.steps.ts

│  ├─ pages/                    # Page Objects (locators live here only)

│  │  ├─ BasePage.ts

│  │  ├─ AccessCodePage.ts

│  │  ├─ RosterPage.ts

│  │  └─ ConfirmationPage.ts

│  ├─ fixtures/                 # Playwright fixtures, hooks, world setup

│  │  ├─ hooks.ts                # Before/After, browser context

│  │  └─ custom-world.ts

│  ├─ data/                     # Centralized test data / personas

│  │  ├─ households.ts           # single, family, vacant, multilingual

│  │  └─ access-codes.ts

│  └─ support/                  # Helpers, API client, a11y (axe), utils

│     ├─ api-client.ts

│     └─ accessibility.ts

├─ reports/                     # HTML / JSON reports, traces, screenshots

├─ config/

│  ├─ playwright.config.ts        # projects: chromium, webkit, mobile

│  └─ cucumber.js                 # profiles + tag filters

├─ .github/workflows/ci.yml       # smoke on PR, regression nightly, sharding

├─ package.json

└─ tsconfig.ts

## Tag strategy (run subsets from one suite)

@smoke        →  fast critical-path check on every PR

@regression   →  full nightly run

@p0           →  must-pass release gate

@language     →  multi-language flows

@a11y         →  accessibility checks

## Principles the structure enforces

- Locators live only in page objects — UI changes are fixed in one place.

- Step definitions stay thin and reusable — no one-off steps.

- Test data is generated / seeded via API, never hard-coded per test.

- Tests run in parallel via Playwright sharding in CI.